# AEGIS

Lightweight Linux Server Monitoring Platform

Product requirements, system architecture, phased implementation plan, and Claude execution contract  |  Version 0.1  |  14 October 2026

# 1. Product definition

AEGIS is a defensive, agent-based observability product for Linux servers. A small agent runs as a systemd service on each monitored host; a separate control server receives telemetry, evaluates alerts, stores incident evidence, and exposes a web dashboard. The initial test target is an Ubuntu Server VirtualBox VM; the control server runs on the developer’s Arch Linux host.

## MVP outcomes

View CPU, memory, disk, load, network, and host availability from a browser, with five-second metric updates.

Detect service failure, sustained threshold violations, and missed agent heartbeats; distinguish “unreachable” from a confirmed host crash.

Collect relevant journal events and periodic process snapshots; preserve evidence from before a failure.

Show incident timeline and evidence with timestamps, and deliver an external notification.

Keep the monitored host lightweight, with measurable CPU, RAM, disk, and network overhead.

## Explicit non-goals for v0.1

No offensive scanning, exploitation, vulnerability assessment, or ML.

No automatic repair, restart, or remote shell command execution.

No native mobile application in the first release; notification channel first.

No promise of perfect root-cause attribution or guaranteed retrieval of data lost during a hard crash.

No multi-tenant SaaS, Kubernetes, Windows, or enterprise SSO in v0.1.

# 2. Architecture and data flow

Ubuntu VM [AEGIS Agent / Go / systemd] → outbound authenticated HTTPS → Control API [Go] → PostgreSQL → alert evaluator → dashboard [Next.js / TypeScript] + notification adapter. The control API and database must remain on a different machine from the monitored VM. For local development use a VirtualBox host-only or otherwise isolated network; permit only necessary agent-to-control connectivity.

## Agent responsibilities

Read Linux kernel/procfs counters and selected systemd state using least privilege.

Collect metrics every five seconds by default; send batches with host ID, timestamps, schema version, and monotonic sequence number.

Stream selected journald events with a persistent cursor, bounded local buffer, and replay after reconnection.

Take configurable top-N process snapshots periodically and on preconfigured warning conditions.

Report agent heartbeat and health; use bounded queues, retry backoff, timeouts, and data-size limits.

Never accept arbitrary shell commands from the control server.

## Control server responsibilities

Enroll agents using short-lived, single-use enrollment tokens; exchange for revocable scoped credentials.

Validate input schemas, timestamps, sizes, and host identity; reject duplicate samples by host/sequence.

Persist time-series samples, journal events, process snapshots, and incidents with retention policies.

Evaluate alerts with threshold duration, hysteresis, cooldown, recovery state, and deduplication.

Expose authenticated read APIs for dashboard and incident views; keep alert delivery outside the monitored host.

## Suggested repository layout

aegis/agent/ (Go collector, transport, systemd unit); aegis/control/ (Go API, ingestion, evaluator, notification workers); aegis/web/ (Next.js UI); aegis/deploy/ (Compose, development configuration); aegis/docs/ (ADRs, API contracts, runbooks); aegis/tests/ (integration and failure simulations).

# 3. Technical decisions

| Component | Initial choice / rationale |
| --- | --- |
| Agent | Go; single compiled binary, simple deployment, low overhead target. |
| Control API | Go HTTP API; separate from UI, predictable resource use. |
| Dashboard | Next.js + TypeScript; dark minimal black/green design. |
| Database | PostgreSQL; indexed metrics/events, simple retention initially. |
| Dev deployment | Docker Compose on Arch host; systemd agent on Ubuntu VM. |
| Notifications | Pluggable adapter; first implementation Telegram or email, with credentials only on control server. |
| Auth | Single admin account for MVP; secure sessions, password hashing, TLS where applicable. |
| Telemetry | HTTPS JSON batches first; design schema so encoding/transport can change later. |

# 4. Data contracts and security

## Metric sample (illustrative contract)

host_id, agent_version, schema_version, sequence, collected_at_utc, received_at_utc, cpu_utilization_pct, load_1m, memory_total_bytes, memory_available_bytes, swap_used_bytes, disk_mounts[{mount, used_bytes, total_bytes}], network_interfaces[{name, rx_bytes, tx_bytes}], uptime_seconds. CPU and network rates must be computed from consecutive counters; first sample may have no rate.

## Event and process contracts

Journal event: host_id, event_time_utc, received_at_utc, cursor, unit, priority, message (redacted/truncated), boot_id. Process snapshot: host_id, collected_at_utc, pid, start_time, executable/command (redacted and length-limited), cpu_pct, rss_bytes, top-N ranking. PID alone is not a stable identity. Incident: id, host_id, type, severity, state, opened_at, last_seen_at, resolved_at, evidence references, notification history.

## Minimum security controls

Agent runs as a dedicated unprivileged systemd user; grant only required journal/service access.

No inbound port on agent; outbound-only connection. Never expose unauthenticated ingestion or dashboard APIs.

Enrollment token short-lived and single-use; rotate/revoke agent credentials; TLS for traffic beyond trusted development-only loopback.

Avoid collecting secrets, environment variables, full command lines by default; redact sensitive log content and restrict access.

Bound all payloads, buffers, log sizes, storage retention, retries, and concurrent work.

Use secure defaults for CORS, cookies, CSRF where applicable, and authorization checks; never hardcode credentials in Git.

Monitor the monitor: ingestion delay, dropped samples, notification failures, database disk pressure, and agent health.

# 5. Monitoring and alert policy

Five-second collection is a starting default, not a fixed requirement. Sample CPU/RAM/network/load every 5s; disk usage and service status every 15s; top-N processes every 30s; journald events continuously using cursor-based reading. Make each interval configurable and jitter agent sends when scaling. Do not run “htop” or dump all processes every five seconds.

## Initial alerts (configurable defaults; calibrate in lab)

CPU > 90% for 60s → warning; recover below 75% for 60s.

Memory available < 10% for 60s → warning; recover above 15%.

Disk free < 10% → warning; < 5% → critical.

Selected systemd unit becomes failed/inactive unexpectedly → critical or warning per configuration.

No heartbeat for 3 expected intervals plus grace → unreachable; do not label as confirmed crash.

OOM killer, kernel I/O errors, and critical journal events → event-driven alert, subject to filters.

Store the evidence window around each alert (e.g., preceding 10 minutes and following 5 minutes where available). Keep metrics and events with explicit timestamps and note gaps. Avoid false certainty: spikes and log messages are clues, not proof of root cause.

# 6. Milestone execution plan

## M0 — Foundation and design

Objective: Establish repository, architecture decisions, dev tooling, configuration conventions, and schemas.

### Deliverables

Create monorepo folders, README, architecture diagram, ADRs, .env.example, formatting/lint/test scripts.

Define agent↔control payloads and versioning; define security boundaries and MVP data retention.

Set up local Docker Compose for PostgreSQL and empty control service; health endpoint.

### Acceptance gate

Fresh clone starts development dependencies from documented steps.

Lint/tests run and health endpoint responds.

No secrets committed; scope and non-goals recorded.

## M1 — Agent: basic telemetry

Objective: Collect reliable low-cost host metrics from Ubuntu VM.

### Deliverables

Go agent reads CPU/load, RAM/swap, uptime, disk, network counters.

Configurable 5s interval; structured logs, graceful shutdown, systemd unit.

Unit tests for parsers and rate calculations; expose agent self-health diagnostics.

### Acceptance gate

Agent starts on Ubuntu and logs valid samples every 5s.

Counter reset and missing procfs fields do not crash agent.

Resource usage benchmark recorded under idle and load.

## M2 — Secure enrollment and transport

Objective: Connect agent to control API with authenticated delivery.

### Deliverables

Short-lived one-time enrollment token, revocable agent credential, authenticated HTTPS ingestion.

Batch samples, bounded retry queue, exponential backoff and deduplication by sequence.

Input validation, payload caps, timeouts, host identity and basic ingest diagnostics.

### Acceptance gate

VM sends telemetry to Arch control service.

Invalid/revoked credentials rejected; duplicate batches idempotent.

Disconnect/reconnect does not cause unbounded RAM or disk growth.

## M3 — Persistence and history

Objective: Store telemetry and expose read APIs.

### Deliverables

PostgreSQL schema and migrations for hosts, metric samples and enrollment.

Indexes, retention job, host detail/history endpoints and time-range query.

Clock skew and sample gaps visible; basic aggregation for longer ranges.

### Acceptance gate

Historical metric queries return correct host/time series.

Retention removes expired data; schema migration tested.

No cross-host data mixing.

## M4 — Live dashboard

Objective: Build the black/green defensive interface.

### Deliverables

Host list and status; host details with CPU/RAM/disk/network/load charts.

5s polling or controlled streaming; loading, stale-data, error, empty states.

White shield with restrained green pulse; responsive layout; admin authentication.

### Acceptance gate

Dashboard shows live Ubuntu VM metrics and historical charts.

Disconnected agent visibly marked stale/unreachable.

No simulated metrics in production views.

## M5 — Services, processes and journald

Objective: Add operational context without excessive agent overhead.

### Deliverables

Collect configured systemd unit states and restart counts.

Periodic top-N process snapshots from /proc with CPU/RSS and stable process identity.

Read filtered journal entries with cursor and boot ID; redact/truncate sensitive fields.

Bound retention, backfill and journal replay.

### Acceptance gate

Stopping a selected service is visible in UI.

Top-N process history can be inspected for a timestamp.

After restart, retained journal entries resume without major duplication.

## M6 — Alert and incident engine

Objective: Turn telemetry into actionable incidents.

### Deliverables

Threshold duration, hysteresis, recovery, deduplication and cooldown.

External heartbeat watcher, incident state machine and evidence linking.

Alert rule configuration, tests and incident timeline view.

### Acceptance gate

Sustained CPU load triggers once, then resolves after recovery.

Powering off VM triggers unreachable incident from external watcher.

Evidence displays last-known metrics, processes and journal events.

## M7 — Notifications

Objective: Notify outside the monitored host.

### Deliverables

Notification adapter (Telegram or email) with secure credentials and templates.

Deliver critical alerts, resolution notices, rate limiting and retries.

Delivery status and failures visible to admin.

### Acceptance gate

VM outage results in external notification while VM is off.

Repeated missed heartbeats do not spam.

Recovery notification sent once.

## M8 — Failure investigation and resilience

Objective: Make crash investigation credible.

### Deliverables

Show incident-centered time window and last-received evidence.

On reconnect, ingest buffered events and available prior-boot journald logs.

Expose boot IDs, reboot markers, gaps, clock offsets and lost-sample counts.

Test hard power-off, graceful shutdown, service crash, network partition and control restart.

### Acceptance gate

Each failure scenario has documented expected/observed outcome.

A hard crash is not falsely reported as having complete process history.

Control server survives monitored VM shutdown and preserves incident.

## M9 — Hardening, performance and release

Objective: Prepare for realistic use beyond a toy demo.

### Deliverables

Benchmark CPU, RSS, disk and network overhead; tune sampling and payload size.

Run load tests for multiple simulated agents; check backpressure and retention.

Threat model, security review, backup/restore, credential rotation, installer and uninstall guide.

Versioned release artifacts and operations runbook.

### Acceptance gate

Resource and reliability results documented, including limitations.

Clean install, upgrade, revoke and uninstall tested.

All tests pass and README demonstrates complete local lab.

# 7. Test matrix

| Scenario | Expected detection | Evidence / limitation |
| --- | --- | --- |
| Normal idle operation | Healthy; no alerts | 5s telemetry with stable timestamps |
| CPU stress > duration | One warning then recovery | CPU trend + process snapshot |
| Disk nearly full | Warning/critical by thresholds | Mount-level free bytes |
| systemd service stopped | Service failure incident | Unit state + journal context |
| Agent process killed | Agent unreachable | Cannot conclude host itself crashed |
| VM powered off | External missed-heartbeat alert | Last-known telemetry only |
| Network disconnected | Unreachable; recover on reconnect | Possible buffered event replay |
| VM rebooted | Boot change and recovered status | Prior-boot journal only if persisted |
| Control API unavailable | Agent buffers within cap | Dropped-sample counters when cap reached |

# 8. Claude implementation contract

Paste the following instructions into Claude at the start of each milestone. This contract is intentionally strict to prevent unreviewed scope expansion.

Implement ONLY the milestone I specify. Do not pre-build future milestones or introduce ML, offensive testing, or remote execution.

Before coding: inspect the existing repository, summarize relevant architecture, identify files to change, and list assumptions. Ask only blocking questions.

Implement in small reviewable changes; use explicit interfaces, tests, migrations, documentation, and secure defaults.

Never hardcode tokens, secrets, or production addresses. Never silently weaken authentication or disable validation to make tests pass.

At completion report: files changed, commands to run, tests executed and their results, manual verification checklist, known limitations, and recommended next milestone.

Stop after delivering the milestone. Wait for explicit approval before continuing.

## Reusable prompt template

You are implementing AEGIS, a defensive Linux server monitoring platform. Read docs/AEGIS_IMPLEMENTATION_ROADMAP.docx (or the Markdown mirror) and the current repository first. Implement milestone [M#] ONLY. Respect all architecture, security, testing, and acceptance requirements. Begin with a brief plan and assumptions, then implement. Finish with files changed, test results, exact manual verification steps, risks, and a stop point. Do not implement later milestones until I approve.

# 9. Definition of done and operational notes

Each milestone includes automated tests and at least one manual verification on the Ubuntu VM.

Every changed API has documented request/response schema and error behavior.

Agent overhead and storage growth are measured, not assumed.

Alert states include firing, acknowledged (optional UI), and resolved; outage vs crash terminology is precise.

Evidence records preserve UTC event time and ingestion time; clock skew and missing data are visible.

Monitoring agent should not require root unless a specific collection feature truly requires additional privileges.

No production deployment without TLS, secure enrollment, restricted access, retention, backup and notification reliability tests.

Roadmap status: planning document. Milestone acceptance is determined by observed tests, not by generated code alone.